## Slide 1: Location-Aware Adaptive Vehicle Dynamic System Simulation
Progress Report
Michael Fuller, Dirk Hortensius, Zach Roberts

## Slide 2: Progress to date
Meeting with VW was a success
Confirmed software choice
Drafts of Viewport and Track ready to produce

## Slide 3: Upcoming Tasks
Obtain a license for Simulink 3D Animation
Work on 3D car/track design
Map Steering-Wheel input (Simulink Joystick input)
Create real-time data visualizations (graphs)
Map track position data to MATLAB-readable dataset

## Slide 4: Design Tasks
Car:
  Dashboard with speedometer, tachometer, indicator light.
  Real-time graphs of car data on screen
Track:
  Import wrl model of track to match track data
  Fit wrl model with track concept (fast mountain road)

## Slide 5: Potential Issues
Software Issues
  Unfamiliarity with development environment
    Met with the MathWorks specialist teaching assistant recommended by you
  Getting Software
    Before Tuesday, computer was not running Simulink
    We are working with a soon-to-expire trial version of the 3D Animation Software.

## Slide 6: Potential Issues
Testing
  Since our target audience is very experienced with vehicles, finding a comparable user-base to test our design with may be difficult
  Not all the parts needed to test the intervention strategy have been provided
  “Faking” intervention strategy for initial user tests
  Acquiring legal permission to test with subjects outside of project.

## Slide 7: Milestones
Past Milestone: VW Presentation
Future progress is dependent on availability of software
Only hard deadline is a working simulation by the end of the semester, which needs
  Track and Dashboard 3D Models
  Input to vehicle simulation model
  Real-time views updating to show information from the model

## Slide 8: Stretch Goals
Force Feedback to Controller
  Should be easy to add basic implementation
“Ghost Car” of previous lap
Head-tracking?