## Slide 1: Progress Report
Volkswagen Driving Simulator
Michael Fuller, Dirk Hortensius, Zach Roberts
http://en.wikipedia.org/wiki/File:Volkswagen_logo.svg
Notes: Zach will do Intro and pages 2-4

## Slide 2
Over 17,000 fatal single-car accidents occurred every year from 1991-2007
Liu, C. and Submaranian, R. (2009) “Factors Related to Fatal Single-Vehicle Run-Off-Road Crashes”, DOT HS 811 232

## Slide 3: Goals of the Project
Long Term Goals
  Develop a Driving Simulator to showcase predictive driving correction software
Short Term Goals
  Create a multimedia presentation to present project to Volkswagen
  Create an immersive driving simulator using the Matlab vehicle model.

## Slide 4: Client’s Requirements
Must be interactive.
Must support MATLAB.
Must be portable.

## Slide 5: Design Decisions
Input device
  Logitech G27 Racing Wheel
    Sturdy and comfortable
    Haptic Feedback to increase immersion

## Slide 6: Design Decisions
Visualization software
  CarSim
  Unreal
  Unity 3D
  rFactor
  MATLAB/Simulink 3D Animation
    Our final choice
http://zigfu.com/static/img/unity.png
http://samueljustice.net/wp-content/uploads/2011/04/udk_logo.png
http://b.joaoubaldo.com/wp-content/uploads/rfactor.logo_.png
http://www.mathworks.com/cmsimages/58961_wl_sm_3danim_fig1_wl.jpg

## Slide 7: Tasks to do
Presentation for meeting with Volkswagen
Work with Simulink 3D Animation to visualize world.
Connect Logitech G27 controller inputs to Matlab vehicle model.
http://www.mathworks.nl/help/releases/R2013b/sl3d/examples/vr_octavia_graphs_02.png

## Slide 8: Project Complications
Expectations
  We came into the project assuming that the predictive correction software was already developed
Software
  Due to difficulty deciding on which software to use, we have not had much time to develop in a single system.
  Driving simulation solely in Matlab is uncommon.

## Slide 9: Questions?