## Slide 1: Location-Aware Adaptive Vehicle Dynamic System Simulation
Progress Report
Michael Fuller, Dirk Hortensius, Zach Roberts

## Slide 2: Progress to date
Meeting with VW was a success
Confirmed software choice
Drafts of Viewport and Track ready to produce

## Slide 3: Upcoming Tasks
Obtain a license for Simulink 3D Animation to begin simulation development
Create custom 3D models for interior of vehicle and track
Map track position data to Matlab-readable dataset

## Slide 4: Potential Issues
Unfamiliarity with development environment
  Met with the Mathworks specialist teaching assistant recommended by you (client)
Testing
  Since our target audience is very experienced with vehicles, finding a comparable userbase to test our design with may be difficult
  Not all the parts needed to test the intervention strategy have been provided