## Slide 1: Location-Aware Adaptive Vehicle Dynamic System Simulation
Progress Report
Michael Fuller, Dirk Hortensius, Zach Roberts

## Slide 2: Progress to date
Meeting with VW was a success
Confirmed software choice
Drafts of Viewport and Track ready to produce

## Slide 3: Upcoming Tasks
Obtain a license for Simulink 3D Animation to begin simulation development
Create custom 3D models for interior of vehicle and track
Map track position data to Matlab-readable dataset

## Slide 4: Potential Issues
Software Issues
  Unfamiliarity with development environment
    Met with the Mathworks specialist teaching assistant recommended by you (client)
  Getting Software
    Before Tuesday, computer we were working with did not have Simulink
    We are working with a soon-to-expire trial version of the 3D Animation Software

## Slide 5: Potential Issues
Testing
  Since our target audience is very experienced with vehicles, finding a comparable userbase to test our design with may be difficult
  Not all the parts needed to test the intervention strategy have been provided

## Slide 6: Milestones
Past Milestone: VW Presentation
Future progress is dependent on you (the client) purchasing software
Only deadline is a working simulation by the end of the semester, which needs
  Track and Dashboard 3D Models
  Input to vehicle simulation model
  Realtime view updating to show information from the model

## Slide 7: Stretch Goals
Force Feedback to Controller
“Ghost Car” of previous lap